# Life Pattern Tracker

Database, Cloud Sync & Admin Website — Implementation Plan

Final year project · Flutter Android app + Node.js API + MongoDB + future admin dashboard

# 1. Executive summary

You already have the foundation for a cloud database: MongoDB Atlas (free) stores user accounts (hashed passwords) and daily screen-usage JSON via the Node.js API in the server/ folder. The Flutter app can sync usage when API_BASE_URL is configured.

To support a website that displays all user data, you should: (1) host MongoDB on Atlas, (2) host the API on a free/low-cost platform, (3) extend the API to sync habits, mood, and activity logs (currently only on the phone in Hive), (4) build a separate admin web app that reads from the API with admin authentication — never expose raw passwords.

# 2. What you already have in this project

## 2.1 MongoDB + API (server/)

MongoDB collections: users (email, passwordHash, sessionToken), usagedays (per user per day).

Auth endpoints: POST /api/v1/auth/register, login, logout.

Data endpoints: PUT/GET /api/v1/users/<email>/usage-days (Bearer token required).

Passwords stored as salt + SHA-256 hash — never plain text.

Documentation: docs/MONGODB.md, docs/HOW_TO_RUN.md.

## 2.2 Flutter app — what is stored where

| Data | On device (Hive) | In MongoDB (today) |
| --- | --- | --- |
| User login / password | Yes (local_auth_box) | Only if you wire app to API* |
| Daily screen time & apps | Yes | Yes, when API_BASE_URL set |
| Weekly habits grid | Yes | No — needs new API |
| Mood per day | Yes | No — needs new API |
| Activity logs (Today’s Log) | Yes | No — needs new API |

*Note: Auth in the app currently uses local Hive (auth_storage_service.dart). auth_remote_service.dart exists for MongoDB but should be connected in auth_provider when API_BASE_URL is set so passwords and sessions live in the cloud.

# 3. Recommended architecture

Keep the same pattern: Flutter → REST API → MongoDB. The website never connects to MongoDB directly (safer and easier to secure).

Flow:

User registers/logs in on the Android app → API creates user in MongoDB.

App syncs usage, habits, mood, logs to API (authenticated with Bearer token).

Admin website logs in as administrator → API returns aggregated/anonymised or per-user stats.

MongoDB Atlas holds all persistent data.

# 4. Database schema to add (MongoDB)

## 4.1 Collection: habit_snapshots

One document per user per week (weekKey e.g. 2026-W21): habits array, moodDays array, updatedAt. Sync when user opens Habit tab or on background timer.

## 4.2 Collection: activity_logs

Documents: userId, dateKey, activityKey, details, durationMinutes, timestamp. Or embed logs inside habit_snapshots for simpler queries.

## 4.3 Collection: profiles (optional)

displayName, createdAt, lastSyncAt — no sensitive fields. Never store Gemini API keys in DB.

## 4.4 Admin users (required for website)

Separate admin_accounts collection OR role field on users: role = user | admin. Admin login uses different JWT/session and can call GET /api/v1/admin/users, GET /api/v1/admin/stats — never return passwordHash to the browser.

# 5. API work (server/) — phased plan

## Phase 1 — Unify authentication (1–2 days)

Update Flutter auth_provider to call AuthRemoteService when API_BASE_URL is set.

Fall back to local Hive only when API is offline (optional) or require online for register.

Store session token in AuthTokenStore after login/register.

## Phase 2 — Sync habits & mood (2–3 days)

PUT /api/v1/users/<email>/habit-week/<weekKey> — body: habits + moodDays JSON.

GET same endpoint for restore on new device.

Call from habit_tracker_provider after save.

## Phase 3 — Sync activity logs (1–2 days)

POST batch endpoint for today’s log entries or full week sync.

De-duplicate by userId + dateKey + activityKey + timestamp.

## Phase 4 — Admin API for website (2–3 days)

POST /api/v1/admin/login (admin email + password, env-configured or DB).

GET /api/v1/admin/users — list emails, lastSync, habit %, avg screen time (no passwords).

GET /api/v1/admin/users/<email>/dashboard — usage + habits for charts.

Enable CORS only for your website domain in production.

# 6. Admin website (what to build)

Purpose: view all registered users and their wellness data for demos, supervision, or research.

Tech suggestions: Next.js or React + Vite (free hosting on Vercel/Netlify).

Pages: Login, Users table, User detail (screen time chart, habit %, mood trend).

Charts: Chart.js or Recharts — same metrics as app Dashboard/Insights.

Auth: admin JWT in httpOnly cookie or localStorage (prefer cookie + HTTPS).

Important: This is an admin dashboard, not a public social site. Comply with privacy law (consent, data minimisation, ability to delete account).

# 7. Free & low-cost hosting options

## 7.1 Database hosting (recommended)

| Service | Free tier | Best for | Notes |
| --- | --- | --- | --- |
| MongoDB Atlas | M0 cluster — 512 MB | This project (already documented) | Best fit; drivers + Mongoose already used. Create cluster at mongodb.com/atlas. |
| Supabase (PostgreSQL) | 500 MB DB | If you prefer SQL | Would require rewriting server from Mongoose to SQL — not needed unless you want SQL. |
| Firebase Firestore | Spark plan | Mobile-first | Different SDK; more rework than extending current API. |

## 7.2 API (Node.js server/) hosting

| Service | Free tier | Best for | Notes |
| --- | --- | --- | --- |
| Render | Free web service (sleeps after idle) | Student projects | Easy Node deploy from GitHub; set MONGODB_URI env var. |
| Railway | Limited monthly credit | Always-on small API | Simple deploy; watch credit usage. |
| Fly.io | Small free allowance | Global edge | Dockerfile deploy; good if you use docker-compose.yml. |
| Oracle Cloud Always Free | VM always free | Full control | Run node + pm2 yourself; more setup, no sleep. |

## 7.3 Admin website hosting

| Service | Free tier | Best for | Notes |
| --- | --- | --- | --- |
| Vercel | Hobby | Next.js / React | Connect GitHub repo; auto HTTPS. |
| Netlify | Starter | Static React/Vite | Same as Vercel for static sites. |
| Cloudflare Pages | Free | Static frontend | Fast CDN; API still on Render/Railway. |
| GitHub Pages | Free | Static only | Cannot run Node API — frontend only. |

## 7.4 Recommended stack for your thesis/demo

MongoDB Atlas (database) + Render (API) + Vercel (admin website). Total cost: $0 for development and moderate demo traffic.

# 8. Security checklist (mandatory)

Never store plain-text passwords — keep current hash approach or upgrade to bcrypt.

Never commit .env, server/.env, or MongoDB URI to GitHub.

Use HTTPS everywhere in production (Render/Vercel provide TLS).

Admin routes protected; rate-limit login endpoints.

Website must not display password hashes or session tokens.

Atlas IP allowlist: restrict in production; 0.0.0.0/0 only for dev.

Let users delete account + all data (GDPR-style).

# 9. Environment variables

server/.env (on API host):

MONGODB_URI=<Atlas connection string>
PORT=3000
ADMIN_EMAIL=you@university.edu
ADMIN_PASSWORD_HASH=<hash>

Flutter .env:

API_BASE_URL=https://your-api.onrender.com
GEMINI_API_KEY=...

Admin website .env:

VITE_API_BASE_URL=https://your-api.onrender.com

# 10. Timeline estimate

| Phase | Effort | Outcome |
| --- | --- | --- |
| Atlas + local API | Done / 1 hour | DB + auth + usage sync working |
| Wire app auth to API | 1–2 days | Cloud accounts |
| Habits + mood sync | 2–3 days | Full user data in MongoDB |
| Admin API | 2–3 days | Website can read all users |
| Admin website UI | 3–5 days | Charts and tables for thesis demo |
| Deploy to Render + Vercel | 1 day | Public URL for supervisor |

# 11. Next steps (action list)

Create MongoDB Atlas M0 cluster; add URI to server/.env.

Run npm start in server/; verify GET /health.

Set API_BASE_URL in Flutter .env; connect auth_provider to AuthRemoteService.

Implement habit-week sync endpoints and Flutter sync calls.

Build minimal admin website (user list + one user detail page).

Deploy API to Render; deploy site to Vercel; update CORS and env URLs.

# 12. References in this repo

docs/MONGODB.md — Atlas setup and current schema

docs/HOW_TO_RUN.md — full run guide

server/src/index.js — API to extend

lib/services/auth_remote_service.dart — Flutter API auth

lib/services/usage_remote_service.dart — usage sync

Document generated for Life Pattern Tracker — final year project.